## Slide 1: A.S.S Kick
Brought to you by most of the students we know..
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 2: Why are we here?
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 3: Why are we here?
Because we went to sleep late last night
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 4: The elevator pitch – Our App Is..
For Students
who needs or wants a better way to manage Their academic requirements and time
A.S.S Kick: Assignments Scheduler for Students
Is The perfect tool
That will provide you with your status, forecast and any necessary reminders
Unlike regular Scheduler or reminders Apps
our project is aimed to the specific need of students, whether neat, busy, dreamy or lazy .

## Slide 5: Product box
Assignments Scheduler for Students
Kick you when you’re asking for it..
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 6: The NOT list
IN | OUT
Java | All the rest
Android API | HTML5
Pop up Reminder | Full screen naggers
UNRESOLVED
Will we use SQLlite?
Will we have a desktop app?
Will we use teachers pictures or an option to personalized?
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 7: Your project community
The A Team
Web communities
Stackoverflow.com
Android developers forums
Family
and
friends
The class,
students and teachers
Everyone else !
... is always bigger than we think!
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 8: Technical solution
Danger!
Out of scope
Technologies:
Java
Android API
SQLlite?
Optimism
- Initiate inputs to Database
Initiate pop-up reminders
Timing module, we need good logic!
- Tracking running processes
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 9: How big is this thing?
Ship it!
Construction
UAT
Training
~3months
This is a guess. Not a commitment.
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 10: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (sleeping hours)
 | Deliver project on time (time)
 | High quality, low defects (quality)
ON
OFF
 | Other important things
 | Ease of use
 | Don’t make me think!
 | Detailed audits (log everything)
 | Export data
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 11: The A-Team
# | Role | Competencies/Expectations
1 | Analyst | Comfortable with just-in-time analysis. Likes to test. Comfortable with rapid iterative development.
2 | Developers | Java, Android API, SQLlite, Unit testing
0.5 | Project manager | Responsible for outward facing communication Status reports, scope, budget, and reporting upwards
 | Vlad | Developer
 | Tamar | Project manager, designer
 | Zvika | Marketing(UI), Testing
 | All | Coding, Testing, keeping the focus on Practicable
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 12: What keeps us up at night…
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 13: What keeps us up at night
Failure
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!